**Weekly Reports**

**Week 1**

1. **Briefly provide a project description including the reforms made by your seniors and mentors?**

We have planned to style the current GPO interface on the client side. We will mainly be using HTML, CSS and Javascript to achieve this.

1. **Full plan of action (POA) of the project?**

We will start with learning Javascript and CSS. Then we will start working on the project.

1. **What work was planned to be completed by 1st June and what work was actually completed?**

The plan for the first week was only learning Javascript. That is still going on.

1. **Give an estimate budget of the project (Budget should be made keeping in mind all the components required) , divide it in categories. What purchases were made by 1st June?**

None. It is a coding project.

1. **What problems did you face in the project work in this time? Did you find a solution to them or are they still pending? What was the solution to these problems?**

There was no big problem as such. Just understanding the concepts.

1. **Contributions made by each team member?**

Everyone is gaining the skills required for the project.

1. **What was discussed in the first and last meeting before 1st June with your mentor?**

In these meetings our mentor told us to build CSS templates and learn about content scripts which we will use further in the project.

1. **What is the work plan for the next week?**

We will start working on the design of the webpages. We plan to build templates like Gmail.

1. **Project pictures. Upload these pictures on the facebook group (ITSP 2012) also.**

We will upload soon.

**Week 2**

1. **How much percentage of work has been done so far? What is your demonstration plan for 16th June?**

Completed around 25% of the work. Till 16th June, may be, we will have our basic chrome extension ready.

1. **According to your plan of action what work was planned to be completed till 8th June?**

We planned to complete all the design templates and learn about content scripts so as to get our extension working, a bit.

1. **What work has been actually completed?**

Most of the part written in 2.

1. **What purchases were made till 8th June?**

None.

1. **What problems did you face with the project work this week? Did you find a solution to them or are they still pending? What was the solution to these problems?**

The main problem was writing the Javascript part of the extension. We learnt prototype inheritance (as guided by our mentor) and the Document Object Model(DOM) and then got ourselves working.

1. **Contributions made by each team member in this week?**

The basic page designs were developed by Anand Soni. Templates were designed by Vipul Harsh.

1. **What was discussed in the meetings with your mentor, this week?**

Mostly questions on how to make the extension working. More questions clarified on Javascript content.

1. **What is the work-plan for the next week?**

We plan to complete most of the part of the chrome extension. Atleast the login and compose pages should be working by the end of the week.

1. **Project pictures (compulsory). Upload these pictures on the facebook group (ITSP 2012) also.**

Uploading soon.

**Week 3**

1. **What is the status of your project? Is it complete? If not, by what date will it get completed?**

Not completed yet. Will complete within a week.

1. **According to your plan of action, what is your last week’s work?**

The last week work is about improving the templates designed and getting the extension work completely.

1. **How much work is left to be done on your project?**

About 15% work is left.

1. **Mention all the purchases that were made for your project, including the ones you plan to buy this week?**

None.

1. **What problems did you face with the project work this week? What was the solution to the problems?**

The problems faced this week were about getting the mail table using Javascript. That is solved.

1. **Contributions made by each team member in this week?**

Vipul Harsh and Ayush Kumar worked on improving the templates and the final design. Anand Soni has written the Javascript code for the injector (extension) and the manifest file to build the chrome extension. Also did various tests to get it working. Documentation is being done by all three of us.

1. **Who were your mentors? Provide a feedback about them.**

Anil Shanbhag. He has helped us a lot in this project. We used to communicate through chat (Gmail). He always replied to our doubts positively.

1. **What is your progress about designing the A1 size poster and video regarding your project?**

Working on it.

1. **What is the status of your bills? What is their total amount? Have you made the spreadsheet we had asked for?**

None.

1. **Project pictures (compulsory). Upload these pictures on the facebook group (ITSP 2012) also.**

Uploading soon.